*) Shared-infra folder (Prod):

platform/

├── bootstrap/

├── dev-tools/

├── governance/

├── networking/

├── security/

├── service-mesh/

│   └── istio/

├── shared-infra/

│   ├── external-secrets/

│   ├── secret-store/

│   ├── service-bindings/

│   ├── aws-integrations/

│   │    ├── irsa/

│   │    ├── pod-identity/

│   │    └── iam-policies/

│   │

│   ├── cache/

│   │    └── elasticache/

│   │          ├── externalsecret.yaml

│   │          ├── serviceentry.yaml

│   │          └── configmap.yaml

│   │

│   ├── database/

│   │    └── rds-postgres/

│   │          ├── externalsecret.yaml

│   │          ├── serviceentry.yaml

│   │          ├── database-config.yaml

│   │          └── migration-job.yaml

│   │

│   ├── messaging/

│   │    └── amazonmq/

│   │          ├── externalsecret.yaml

│   │          └── configmap.yaml

│   │

│   ├── storage/

│   │    └── s3/

│   │          ├── irsa-role-binding.yaml

│   │          └── bucket-config.yaml

│   │

│   └── email/

│        └── ses/

│              ├── externalsecret.yaml

│              └── app-config.yaml

*) migration order:

Phase 1 — Foundation

1. AWS IAM / IRSA / Pod Identity

2. External Secrets + AWS Secrets Manager

Phase 2 — Storage & Database

3. S3 replacement for MinIO

4. RDS PostgreSQL replacement

Phase 3 — Runtime dependencies

5. ElastiCache replacement

6. Amazon MQ replacement

Phase 4 — Application services

7. SES replacement for MailDev

Phase 5 — Enterprise hardening

8. ServiceEntry + Istio egress

9. Monitoring / dashboards / alerts

*) RBAC for Microbank:

ArgoCD RBAC

Future External Secrets RBAC

Future Istio RBAC

Future Monitoring RBAC